HEALTHCONNECT — WEEK 8

Final Project Status Report

Overall status

• PARTIALLY READY FOR FINAL INTEGRATION. PM has received two Week 8 Data Analytics reports/updates. Data Analytics reports its final component as READY. Final confirmations/evidence from Data Science, ML Engineering and GenAI have not yet been received by PM.

Data Analytics — confirmed

• Final component: Python-driven analytical engine, executive dashboard and final decision support package.

• 1,000 clinic records reportedly validated with 100% ground-truth KPI reconciliation; TS-01 to TS-05 reported PASS.

• Improvements: 106 null records handled; 50 ratio anomalies capped; four-panel executive dashboard focused on operational friction.

• Dependencies: ML/API alignment, final DS probability weights, and scheduling database parameters for WhatsApp mapping.

Other track status

• Data Science — pending PM confirmation.

• ML Engineering — pending PM confirmation.

• GenAI — pending PM confirmation.

PM assessment

• The project should not yet be described as fully integrated. Missing confirmations are being tracked as explicit dependencies rather than assumed complete.

Next actions

• Collect final track confirmations/evidence.

• Coordinate final integration walkthrough.

• Confirm presentation roles.

• Update readiness, risks, dependencies, decisions and closure records.