HEALTHCONNECT — WEEK 8

Final Integration Record

Confirmed integration — Data Analytics

• Data Analytics reports a ready Python-driven analytical engine, executive dashboard and decision support package. It provides feature-importance rankings, high-friction triggers and executive summaries.

Analytics → Data Science

• Analytics requests final production probability weights and provides validated variables/business insights to Data Science.

Analytics ↔ ML Engineering

• Analytics identifies API endpoint alignment with ML Engineering as an outstanding dependency for the automated scoring workflow.

Analytics → Operations

• Analytics requires scheduling database parameters for WhatsApp trigger mapping and provides high-friction triggers and decision-support outputs.

Pending integrations

• Final Week 8 outputs from Data Science, ML Engineering and GenAI have not yet been received by PM; therefore their final integration status remains pending.

PM integration activity

• PM will coordinate the final walkthrough connecting the problem, data, analytics, predictive component, ML workflow, GenAI, PM coordination, final solution, business value and limitations.