HEALTHCONNECT — WEEK 8

Project Readiness Assessment

Readiness

• PARTIALLY READY FOR FINAL INTEGRATION.

Ready

• Data Analytics has explicitly reported READY and supplied its final component, improvements, dependencies, outputs, evidence/artifacts and presentation role.

Pending

• Data Science, ML Engineering and GenAI final Week 8 status/evidence are not yet received by PM.

Critical dependencies

• Analytics–ML API alignment; final DS probabilities; WhatsApp scheduling parameters; final track confirmations.

Limitations

• Analytics reports uncertainty around real-world WhatsApp conversion and states teleconsultation requires operational and technical validation.

Readiness decision

• Do not describe the project as fully integrated until outstanding confirmations and critical dependencies are addressed or explicitly documented.

PM actions

• Collect confirmations, coordinate walkthrough, confirm presentation responsibilities, update PM records and complete final readiness/closure.